Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID | LTVIP2026TMIDS40430 |
| Project Name | Cosmetic Insights : Navigating Cosmetics Trends and Consumer Insights with Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection. | USN-1 | As a team, we collect relevant cosmetics data (brands, reviews). | 2 | High | Madivada Prithvi |
| Sprint-1 | Data Collection. | USN-2 | As a team, we load and organize the collected data. | 1 | High | Madivada Prithvi |
| Sprint-2 | Data Preprocessing. | USN-3 | As a team, we clean missing values in the dataset. | 3 | High | Madivada Prithvi |
| Sprint-1 | Data Preprocessing. | USN-4 | As a team, we handle categorical data for analysis. | 2 | Medium | Madivada Prithvi |
| Sprint-2 | Model & Insights. | USN-5 | As a team, we build the Tableau dashboards. | 5 | High | Madivada Prithvi |
| Sprint-2 | Model & Insights. | USN-6. | As a team, we test the dashboards and validate insights. | 3 | High | Madivada Prithvi |
| Sprint-2. | Deployment. | USN-7. | As a team, we design working HTML pages for embedding. | 3 | Medium. | Madivada Prithvi |
| Sprint-2. | Deployment. | USN-8. | As a team, we deploy the dashboards online using Flask. | 5 | High | Madivada Prithvi |

Total Story Points:
Sprint-1: 8
Sprint-2: 16
Total: 24

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8. | 5 Days. |  |  | 8 |  |
| Sprint-2 | 16. | 5 Days. |  |  | 16 |  |

Velocity:
Total Story Points = 24
Number of Sprints = 2
Velocity = 24 / 2 = 12 Story Points per Sprint

Average Velocity per Day:
Sprint Duration = 5 Days
Velocity per Day = 12 / 5 = 2.4 Story Points per Day

Burndown Chart: